A proposal for Alma

Moving almacare.ca

off Webflow

A faster, cleaner foundation for the next year of growth.

Tucker Schreiber   ·   June 17, 2026

The bottom line $3,000 · 3 weeks Sunday-morning launch Same URLs. Same Google ranking. A website you fully own, that loads 30–50% faster and costs less to run every month.

Where things stand today

Four issues have piled up over the last few months, and each one makes the next one worse.

1.  The Webflow account isn't really ours.

The account we're using doesn't give me the kind of admin access I need to automate things behind the scenes — which means a lot of work that should be one-click is still manual.

2.  Editing pages is slow and frustrating.

The Webflow editor is genuinely painful to use. I've ended up writing pages on my own computer and pasting them in, just to stay productive. That's not sustainable.

3.  We keep hitting Webflow's limits.

The benefits tool we just shipped barely fit inside Webflow's size cap, and I had to do real engineering gymnastics to make it work. The next tool we build is going to hit the same wall.

4.  We're maintaining two completely separate websites.

Webflow runs almacare.ca, and a different platform runs the Care Coordination app we're building. Every change we want to make in both places, we have to do twice. Over a year, that's a lot of double-work.

What I recommend

Rebuild almacare.ca on a modern, fast website platform — the same kind of setup used by companies like Loom, Linear, and Notion's marketing site. Quietly switch it over on a Sunday morning, with the same URLs and the same content, so visitors and Google don't notice anything except that the site loads faster.

Once we're on the new platform, three things change for the better:

▪  Editing pages becomes simple. The team gets a clean form-based editor — labelled fields like Headline, Body text, Button label. New pages get built by stacking pre-made blocks. The design can't be broken.

▪  The site gets noticeably faster. Google rewards faster sites with higher rankings, and visitors are more likely to convert.

▪  The website and the Care app share one foundation. Anything we build for one becomes reusable in the other. We stop paying for two parallel systems.

What you get for $3,000

A complete rebuild of almacare.ca on the new platform, plus everything needed to launch safely:

▪  Five flexible page templates covering the patterns we use today: hero sections, image + text, FAQs, service lists, and calls-to-action.

▪  Every existing page rebuilt, with the same URLs so Google doesn't lose track of us.

▪  Lead capture forms reconnected to HubSpot (already tested on the benefits tool).

▪  A careful Google ranking protection plan — see the next section.

▪  A quiet Sunday-morning launch, same URLs, no downtime.

▪  A short training doc plus a 30-minute walkthrough call for whoever will be editing the site.

▪  One week of close monitoring after launch, plus the old Webflow site kept paid as a safety net for 30 days.

Not included (can be added later)

Keeping this phase tight keeps the price tight. These are deferred to a possible later phase:

▪  Additional page templates beyond the initial five.

▪  A visual "click-on-the-page-to-edit" editor mode.

▪  Deep, granular speed optimization.

▪  Animations and richer interactive elements.

▪  Extended editor documentation beyond the starter doc.

Cost & timeline

| Cost $3,000 Flat rate. 40 hours of work, billed in full at launch. After launch $0–$20/month in platform fees, down from the current $23–$39/month. Saves Alma roughly $300–$450/year. | Timeline 3 weeks, part-time Week 1 Foundation. Page templates designed and styled to brand. Current site fully captured for reference. Week 2 Every page rebuilt on the new platform, side-by-side comparison with the live site. Forms reconnected. Week 3 Final review, Sunday-morning launch, Google notified of the new pages, team walkthrough. |
| --- | --- |

Protecting your Google ranking

almacare.ca currently ranks well for searches like "postpartum care," "in-home postpartum doula," and other high-intent terms. Losing that ranking would cost the business real revenue, so this is the part of the project I take most seriously.

Here's how the ranking gets protected, end-to-end:

▪  Before any work starts, I take a full snapshot of the current site — every page, every URL, every title, every search ranking. That snapshot is the baseline I measure against.

▪  Every URL stays identical. If a page is currently at /about, it stays at /about. Same for every blog post, service page, and form. Google never sees a broken link.

▪  Every page title and description copies over exactly. Word for word. No "refresh" of metadata as part of this project — that risk gets handled in a separate, deliberate pass later.

▪  A full side-by-side comparison runs before we go live. The new site and the old site get diffed page-by-page. Zero discrepancies allowed before launch.

▪  Daily monitoring for one week after launch. Google Search Console gets checked every day for the first week, with spot-checks for three more weeks. If anything dips, I see it immediately.

Realistic expectation: a temporary fluctuation under 5%, fully recovered within a month. The site's earned SEO equity stays intact.

If the full project feels like too much right now

There's a smaller option: keep Webflow, but transfer the project to a fresh account I fully control. About $450 and one week of work.

This solves the account-ownership problem and unblocks the automation work. It doesn't address the editor frustration, the platform's size limits, or the maintaining-two-systems issue. Think of it as a 3–6 month Band-Aid that we'd want to revisit anyway.

Next step Reply to confirm which direction you'd like to go: the full migration ($3,000, three weeks) or the smaller account transfer ($450, one week). Happy to walk through any of this on a call. — Tucker