# Alma Care Coordination App — Proposal

## Cost Summary

### To build it

$1,425 – $2,100 (19–28 hours at $75/hr)

This is a one-time build cost. Work is billed by the hour within this range. The compressed timeline is possible because I’m using AI-assisted development for the bulk of the implementation.

### To run it every month

~$20 – $50/month at typical usage

That covers hosting (Vercel), database (Neon Postgres), and email (Resend). Costs scale with usage but this range covers Alma’s expected volume comfortably.

## What You’re Getting

A care coordination platform used by three groups:

- Clients — see their schedule, request changes, chat with their care team, view visit notes

- Care team — manage shifts across clients, confirm schedules, log structured visit notes, coordinate via chat

- Alma admin — build schedules, manage clients and care teams, handle escalations, monitor everything

Clients and care team access the app from their phones (mobile-optimized web app, installable to home screen — no App Store needed). Alma admin uses a desktop dashboard.

Key features:

- Invite-based onboarding — Alma sends a link, client/care team clicks and they’re in

- Airtable sync — client and care team data pulls from your existing Airtable, no re-entry

- Schedule builder — Alma builds draft schedules, care team confirms, conflicts get flagged

- Shift change requests — clients and care team can request changes, Alma steps in if needed

- Group chat — one conversation per care team for coordination

- Structured visit notes — care team logs notes from templates, everyone can see them

- Extension requests — clients can request more hours as care end date approaches

- Issue escalation — Alma gets in-app + email alerts whenever something needs attention

- Agreement trigger — when schedule is finalized, Alma is notified to send DocuSign and invoice

## Timeline

19–28 hours of development, buildable in roughly 1–2 weeks depending on feedback cycles and Airtable data mapping.

| Phase | What | Hours |
| --- | --- | --- |
| 1 | Foundation — auth, database, Airtable sync, PWA setup, role routing | 4–6 |
| 2 | Scheduling — builder, draft/confirm workflow, availability, shift changes, extensions | 6–8 |
| 3 | Chat & notifications — group messaging, in-app alerts, email notifications | 4–6 |
| 4 | Notes — template builder, structured entry, history view | 2–3 |
| 5 | Polish & launch — device testing, UX refinement, deployment | 3–5 |
|  | Total | 19–28 hrs |

## Monthly Running Costs (Breakdown)

| Service | What it does | Monthly cost |
| --- | --- | --- |
| Vercel | Hosts the web app and API | $0–20 |
| Neon | PostgreSQL database for all app data | $0–19 |
| Resend | Sends invite links and admin alert emails | $0 (free tier) |
| Total |  | ~$20–50/month |

No per-message costs since all communication happens in-app (not SMS).

## What’s Not Included (v1)

- DocuSign integration (Alma sends agreements manually, as today)

- In-app invoicing or payments

- Automated schedule optimization (Alma builds schedules manually in the app)

- Native App Store apps (PWA first — can add native iOS/Android later, ~30–40% of original frontend effort)

- Public sign-up (invite-only for now, easy to open up later)

- WhatsApp or SMS messaging